Minutes week 6

Date: 07/03/2023, 5pm – 6pm

Participants: Joanna Oruba, Samuel Coyle, Ceridwen Grey, Joshua MacKay, Shamim Bavani

Task of this meeting:

In today’s meeting we have:

1. Created GitHub, added tables in database – Josh.
2. Completed NDAs.
3. CSS file for login and signup page – Shamim.
4. Linked pages together, written minutes – Joanna.
5. Done functionality for buttons on the pages, header file – Sam.
6. Back button in the upload/edit project page - Ceri.
7. Clarified that the Risk Assessment is in the Spec. Req. Documents.

Tasks to do:

1. Update table with data description in Spec. Req. Doc., complete migration in GitHub, combine home page for checking the user’s session – Josh.
2. Complete Gantt chart, merge CSS on login and signup in the profile icon – Joanna.
3. Uploading the form submission (like a provided template) on the Upload Project page – Ceri.
4. Research Imp. Project/ Impact Project pages – update (add “view all” button, etc.) - Sam.
5. Make a page for the collaborators and reviewers, with the list drop down menu – Shamim.

Next meeting: Monday, 03/03/2023 2pm-3pm