Minutes Easter week 3

Participants: Joanna Oruba, Samuel Coyle, Joshua MacKay, Shamim Bavani, Ceri Grey

Date: 17/04/2023, 6.00pm – 6.40pm

For next meeting we need to:

1. Page to be deleted: adminhome.php, rev.php, collab.php; quote inspection in testing document – Shamim.
2. CSS and layout of userID and email on change password page – Shamim.
3. Functionality for downloading the files – Joanna & Josh.
4. Dashboard page to be started – Ceri & Sam.
5. All layouts must be merged before next meeting – Sam & Ceri.
6. Cookies on home page – Sam.

Next meeting: Saturday, 22/04/2023 at 10am.