Minutes week 9

Participants: Joanna Oruba, Samuel Coyle, Joshua MacKay, Shamim Bavani, Ceri Grey

Date: Monday, 27/03/2023, 12.30pm – 2pm

On this meeting:

1. Josh has added the user page with change password.
2. Sam has added the cookie bar in the project.
3. We are waiting for the email back from Client.
4. Shamim has created the note page.
5. The dashboard can’t be started without the data in database.

Our next tasks:

1. Add option for more grants, upload the file – Joanna.
2. Merge Impact and Research pages together – Ceri & Joanna.
3. Create new interfaces (after presentation we need to change lots). - Ceri
4. Finish functionality of cookie bar – Sam.
5. Change home page – for login page – Josh.
6. Create a page after clicking the button to view projects of the user – Ceri & Joanna.
7. List of all users on one page – with buttons like: assign to project, delete account, approve (after creating the account) – Josh.
8. Send an email: asking if all data should still be saved on the master spread sheet in excel, or all data in the database – Joanna.
9. CSS container for the user profile page – Shamim.
10. Start the Testing document – Shamim.

Next meeting: Friday, 03/03/2023, 11am